WHATSAPP VOICE CHANGER

Version 1 — Feasibility-First Project Plan

Platform: Android 15+ target • Ordinary APK only • No root / Magisk / Xposed / LSPosed

# 1. Executive decision

Build this as a feasibility-first project. The primary product requirement is not that the app can record or monitor an altered voice; it is that a consenting WhatsApp call recipient hears the altered voice while the call is live. Android's normal public APIs do not provide a dependable general-purpose way for one ordinary app to replace another app's active call microphone. MicUp advertises a no-root VoIP/software routing path, which is worth testing, but its README is not proof that the route works on this device, OS build, and WhatsApp version.

Go/no-go rule: Do not build billing, subscriptions, marketing, or AI-credit systems until a real WhatsApp call passes the recipient-side audio test.

# 2. Product scope for V1

## Must have

Ordinary Android APK; no root, Magisk, Xposed, LSPosed, or Shizuku dependency in the shipping path.

Real-time voice effect that is clearly audible to the person receiving a WhatsApp call.

Start/stop processing, a small set of presets, intensity control, and input/output level indicators.

Stable audio behavior during call start/end, app backgrounding, screen lock, and interruptions.

Clear microphone permission, privacy notice, and an obvious indication when processing is active.

## Not in the first milestone

Subscriptions, payment gateway, top-ups, AI-generated voices, cloud voice cloning, social login, or a large preset marketplace.

Promises that it works on every Android phone, headset, or WhatsApp version.

Any approach that secretly records calls or bypasses another app's security boundaries.

# 3. Reusable reference code

Primary reference: MicUp — https://github.com/papergray/MicUp

| Area | Potential reuse | What must be verified |
| --- | --- | --- |
| Android UI | Kotlin + Jetpack Compose patterns | Remove unrelated plugin-management/UI complexity from V1. |
| Audio engine | C++17 / Oboe DSP chain | Build succeeds on local NDK/CMake setup; inspect latency, thread safety, and effect controls. |
| Voice effects | Noise gate, EQ, compressor, reverb, pitch shift | Pick one obvious effect first, such as pitch shift, for the routing proof. |
| Routing | README claims a no-root VoIP/software-loopback option | Critical: prove recipient hears processed audio in a real WhatsApp call, without privileged setup. |
| Licensing | README reports MIT license | Keep required license/copyright notices and inspect every bundled dependency's license. |

# 4. Work plan and decision gates

| Phase | Work | Evidence / deliverable | Gate |
| --- | --- | --- | --- |
| 0 — Baseline | Record device model, Android build, WhatsApp version, wired/Bluetooth headset status. Create a separate working branch. | Environment notes and clean Git state. | Proceed when baseline is recorded. |
| 1 — Build | Clone MicUp, inspect README/license/Gradle/NDK requirements, build debug APK, install on test phone. | Build log, installed app, no privileged services enabled. | Resolve build/install failures before audio testing. |
| 2 — Routing proof | Enable the claimed no-root route only. Apply a strong pitch effect. Call a consenting tester on WhatsApp and compare effect OFF vs ON. | Recipient confirms audible difference; record device/OS/app versions and steps. | GO only if recipient hears altered voice. Local monitor alone is not a pass. |
| 3 — Reliability | Repeat 10 calls; test speaker, wired headset, Bluetooth, backgrounding, screen lock, incoming interruptions, and call termination. | Test matrix with pass/fail, logs, and known limitations. | Fix crashes, feedback, routing drops, and unacceptable latency. |
| 4 — V1 app shell | Simplify UI, add onboarding, preset controls, permission/error states, privacy copy, and diagnostics. | Internal APK with clear UX and no unsupported claims. | Feature remains stable across regression tests. |
| 5 — Beta | Recruit a small consenting test group and test device/OS coverage. | Bug list, compatibility matrix, opt-in feedback. | Only advertise tested combinations. |
| 6 — Monetization | After feasibility and retention are proven, implement backend entitlement, subscription expiry, purchase verification, and support/refund flow. | Secure server-side entitlement checks and test purchases. | Do not store payment card details; use a compliant payment provider. |

# 5. First work session — Ubuntu commands

Run these on the development laptop. If the repository already exists, do not clone it again.

mkdir -p ~/project

cd ~/project

git clone https://github.com/papergray/MicUp.git

cd MicUp

git switch -c v1-whatsapp-feasibility

git status --short --branch

chmod +x gradlew

./gradlew assembleDebug

If already cloned, start at `cd ~/project/MicUp` and create the branch only if it does not already exist.

Install and verify:

adb devices

adb install -r app/build/outputs/apk/debug/app-debug.apk

Do not grant Shizuku, use root, or install an injection module during this test. Test only the ordinary-app/no-root path.

# 6. Recipient-side test protocol

Use a second phone/account and get the other person's consent before testing.

Place a normal WhatsApp voice call with effects OFF; ask the recipient to describe the voice quality.

Turn the effect ON and use a clearly noticeable preset; speak the same short sentence at similar volume.

Ask the recipient whether the voice changed. Do not use your own headphone monitor as proof.

Repeat at least three OFF/ON comparisons. Save notes: phone model, Android build, WhatsApp version, route selected, headset, latency, dropouts.

If the recipient hears no change, inspect the actual route implementation and logs. Do not add payments or claim compatibility while the gate is failing.

# 7. Architecture after the feasibility gate

| Layer | V1 choice | Boundary |
| --- | --- | --- |
| Android client | Kotlin / Compose + existing native audio engine | Real-time audio processing must remain local; no network round-trip in the audio path. |
| Backend | FastAPI or Django REST + PostgreSQL (only when needed) | Account, subscription state, receipt validation, support metadata; never route live call audio through backend. |
| Payments | A compliant provider / platform billing after product validation | Validate purchase on server; enforce entitlement and expiry server-side. |
| Operations | Crash reporting with consent, minimal diagnostics, privacy policy | Avoid collecting call content; define retention and deletion rules. |

# 8. Initial acceptance criteria

Debug APK builds from a clean checkout on the documented toolchain.

No root, Magisk, Xposed, LSPosed, or Shizuku is needed for the tested route.

A WhatsApp recipient confirms the effect is audible in a live call, in repeated tests.

No severe audio feedback, crashes, or persistent microphone capture after processing is stopped.

The app clearly communicates permission needs, limitations, and whether the effect is active.

Known-compatible devices and limitations are documented before any paid launch.

# 9. Main risks and honest assessment

Core feasibility risk: Highest. Ordinary Android apps generally cannot commandeer another app's microphone stream through public APIs. The MicUp no-root routing claim is a test hypothesis, not a guarantee for WhatsApp.

Device/OS variation: Audio routing and concurrent capture behavior can differ by OEM, Android release, Bluetooth route, and app version.

Latency and quality: Real-time DSP must stay low-latency and avoid feedback. A locally audible effect does not prove the call path receives it.

Commercial risk: Charging users before the central feature works creates refunds, poor reviews, and trust problems. Delay monetization until the gate passes.

Privacy and platform policy: Explain microphone usage, do not record calls by default, obtain consent for testing, and review current Android distribution and payment rules before release.

# 10. What is and is not completed at this point

Completed in this planning pass: repository README reviewed; reusable areas identified; the central technical risk isolated; work phases, commands, test protocol, architecture, and go/no-go criteria documented. Not yet completed: building the repository, inspecting the full routing implementation, installing it on the target phone, or proving recipient-side WhatsApp audio. Those steps require execution on the development laptop and a real test device.

# References

MicUp repository and README: https://github.com/papergray/MicUp

MicUp releases: https://github.com/papergray/MicUp/releases

Android audio input sharing documentation: https://developer.android.com/media/platform/sharing-audio-input

Android Compatibility Definition Document: https://source.android.com/docs/compatibility

# 11. Source-code audit update (25 October 2026)

A focused review of the current MicUp README, VirtualMicService.kt, SoftwareLoopback.kt, and AudioEngine.cpp found that the no-root claim needs stronger proof than the README provides.

What the code clearly does: AudioEngine.cpp captures microphone input, applies effects, dispatches processed samples to Kotlin, and then zero-fills the native output buffer. SoftwareLoopback.kt consumes those samples and writes them to an AudioTrack for local monitoring.

What the inspected code does not prove: The reviewed SoftwareLoopback path does not expose a virtual microphone device to WhatsApp. The service names a MEDIA_PROJECTION tier and describes it as software loopback, but the inspected snippets do not demonstrate a supported public API that replaces WhatsApp's live microphone input.

Implication: Treat MicUp as a potentially reusable DSP/UI codebase, not as a proven no-root WhatsApp voice changer. Do not build a paid product on the README claim alone.

Next source audit: Trace every call site that selects VOIP_STREAM or MEDIA_PROJECTION; inspect service start/stop lifecycle, any MediaProjection or AudioPlaybackCapture use, routing/injection toggles, manifest permissions, and all output-device selection code. Determine whether any code actually feeds processed PCM into a capture source WhatsApp can select. If not, stop pursuing this implementation as a no-root WhatsApp solution.

Evidence links: VirtualMicService.kt: https://github.com/papergray/MicUp/blob/main/app/src/main/java/com/micplugin/service/VirtualMicService.kt ; SoftwareLoopback.kt: https://github.com/papergray/MicUp/blob/main/app/src/main/java/com/micplugin/service/SoftwareLoopback.kt ; AudioEngine.cpp: https://github.com/papergray/MicUp/blob/main/app/src/main/cpp/AudioEngine.cpp